# *Pre-registration*:

1. **Pending Features:**

|  |  |  |  |
| --- | --- | --- | --- |
| **S. No.** | **Pending Features** | **Jira ID** | **Status** |
| 1 | Multilanguage support | MOS-13965 | To Do |
| 2 | Getting consent From Applicant to start pre-registration process | MOS-13682 | To Do |
| 3 | Dynamic Document Category-Document types based on applicant type | MOS-13344 | To Do |
| 4 | Location hierarchy (Address structure of Morocco) changes in Demographic form | MOS-14511 | To Do |
| 5 | Login Integration with Authentication module | MOS-13173 | To Do |
| 6 | Logout integration with Authentication module | MOS-10485 | To Do |
| 7 | Audit Logging of User ID (Retrieved from authentication module) | MOS-14524 | To Do |
| 8 | Language Pack for the New VD text changes (translation for recent text changes) | MOS-13144 | To Do |
| 9 | Individual API’s Integration with Authentication (Role access for individual APIs) | MOS-13145 | To Do |
| 10 | Contents for Getting started, Help and FAQs | MOS-14006 | To Do |
| 11 | Modularity (On/off feature for Pre-Registration Stages) | MOS-15474 | To Do |
| 12 | Foreign Key Relationship | MOS-15038 | To Do |
| 13 | Global configuration | Mos-14510 | In progress |

1. **Known Defects:**

|  |  |  |  |
| --- | --- | --- | --- |
| **S. No** | **Known Defects** | **Jira ID** | **Status** |
| 1 | BLOCKER - Unable to proceed with document upload | MOS-15345 | To Do |
| 2 | When selected same as the user is unable to move to registration search screen | MOS-15306 | To Do |
| 3 | Same as option in document upload not working in modify information | MOS-15288 | To Do |
| 4 | Same as option in document upload not enabled when individual applications are created | MOS-15273 | To Do |
| 5 | Same as in document upload is not available when add applicant is done | MOS-15262 | To Do |
| 6 | When Same as is selected in document upload user is still able to browse | MOS-15177 | To Do |
| 7 | When file more than 1 MB is uploaded for second time , user doesn't see any message on screen | MOS-15130 | To Do |
| 8 | Allowed file types in document upload misleads the user | MOS-15129 | To Do |
| 9 | Expiry status not updated for expired bookings | MOS-15090 | In Progress |
| 10 | QR code not getting scanned | MOS-15054 | To Do |
| 11 | Booking successful message inappropriate | MOS-15044 | To Do |
| 12 | Unable to upload document with maximum name length | MOS-15043 | To Do |
| 13 | CNIE number is converted to exponential form | MOS-15042 | To Do |
| 14 | Value are not transliterated in secondary language | MOS-14997 | To Do |
| 15 | When all docs are not uploaded the user unable to navigate t preview page | MOS-14588 | To Do |
| 16 | Double quoted contents in the email notification of the acknowledgement | MOS-14572 | To Do |
| 17 | Preview button not available in modify information screen | MOS-14509 | In Progress |
| 18 | My application and your application - 2 labels for same action | MOS-14508 | To Do |
| 19 | Modify appointment not working | MOS-14507 | In Progress |
| 20 | Unable to create an application | MOS-14109 | To Do |
| 21 | Virtual keyboard issue | MOS-14104 | To Do |
| 22 | Modify button in preview walks the user through the complete process | MOS-13696 | In Progress |
| 23 | Language to be displayed should be 2 with English as mandatory language | MOS-13130 | To Do |
| 24 | Acknowledgement page to show 2 languages | MOS-13092 | In Progress |
| 25 | Postgres functionality not to be used in the Pre-registration application | MOS-13067 | To Do |
| 26 | Relevant comments to be updated in config/property file(s) against the property parameters stating the purpose of each entity - Registration | MOS-13046 | To Do |
| 27 | Age below 1yr is not calculating proper DOB | MOS-12929 | In Progress |
| 28 | Same as option shows same applicant twice | MOS-15354 | To Do |

1. **Pending Testing Items:**

|  |  |  |  |
| --- | --- | --- | --- |
| **S. No.** | **Feature** | **Jira ID** | **Status** |
| 1 | Performance Testing | MOS-15469 | To Do |
| 2 | Security Implementation & Testing | MOS-13790 | To Do |