Hi Resham,

Needful done as discussed.

Thanks & Regards,

Amandeep Khanuja

Business Analyst

**From:** Resham Chugani   
**Sent:** Wednesday, February 20, 2019 11:17 AM  
**To:** Amandeep Khanuja <[Amandeep.Khanuja@mindtree.com](mailto:Amandeep.Khanuja@mindtree.com)>  
**Cc:** Shwetha Mruthyunjaya <[Shwetha.Mruthyunjaya@mindtree.com](mailto:Shwetha.Mruthyunjaya@mindtree.com)>  
**Subject:** RE: FIT-3 Sprint Cycle started in JIRA Start Date 10th Feb-2019 end 01-Mar-2019

Hi Aman,

Please note my feedback:

|  |  |  |
| --- | --- | --- |
| ***JIRA ID*** | ***Title*** | ***Comments*** |
| MOS-12060 | As the MOSIP system, I should be able to fetch applicant type based on Individual Type Code, Date of Birth, Gender Type Code and Biometric Exception Type | > Minor changes. I’ve updated the story directly |
| MOS-13951 | As the MOSIP system, I should be able to fetch List of Document Category-Document Type mappings based on Applicant Type | > Purpose: Please provide a purpose to the story – To replace/extend the rules to fetch doc cat/doc types as listed in MOS-8270 > Re-phrase appropriately > Pre-requisite: Add – The mapping should be setup by the admin  > Is this already approved? |
| MOS-13950 | As the MOSIP system, I should be able to fetch all Individual Types | Pre-requisite: Add – The master data should be setup by the admin |
| MOS-12068 | As the MOSIP system, I should be able to fetch list of Document Categories based on Applicant Type from Masterdata DB | > Pre-requisite: Add – The mapping should be setup by the admin  < BR/AC: Updated BR2 to: “If the mandatory input parameter is missing, respond with the appropriate error message”  > Is this already approved? |
| MOS-13962 | As the MOSIP system, I should be able to check the mapping of Applicant Type-Document Category Name-Document Type Name | > Pre-requisite: Add – The mapping should be setup by the admin |
| MOS-13976 | As the MOSIP system, I should be able to provide latest Masterdata to Registration Client\_Part 3 | Business rules listed are irrelevant to this story. Please update. |

Thanks & regards,

Resham Chugani

Business Analyst

**From:** Amandeep Khanuja   
**Sent:** Tuesday, February 19, 2019 3:38 PM  
**To:** Resham Chugani <[Resham.Chugani@mindtree.com](mailto:Resham.Chugani@mindtree.com)>; MOSIP BA <[Mosip.Ba@mindtree.com](mailto:Mosip.Ba@mindtree.com)>  
**Cc:** Romila Mattu <[Romila.Mattu@mindtree.com](mailto:Romila.Mattu@mindtree.com)>  
**Subject:** RE: FIT-3 Sprint Cycle started in JIRA Start Date 10th Feb-2019 end 01-Mar-2019

HI Resham,

Below stories are planned to be taken up by Kernel for extended FIT 3 Sprint.

1. [MOS-12060](https://mosipid.atlassian.net/browse/MOS-12060) : As the MOSIP system, I should be able to fetch applicant type based on Individual Type Code, Date of Birth, Gender Type Code and Biometric Exception Type
2. [MOS-13951](https://mosipid.atlassian.net/browse/MOS-13951) : As the MOSIP system, I should be able to fetch List of Document Category-Document Type mappings based on Applicant Type
3. [MOS-13950](https://mosipid.atlassian.net/browse/MOS-13950) : As the MOSIP system, I should be able to fetch all Individual Types
4. [MOS-12068](https://mosipid.atlassian.net/browse/MOS-12068) : As the MOSIP system, I should be able to fetch list of Document Categories based on Applicant Type from Masterdata DB
5. [MOS-13962](https://mosipid.atlassian.net/browse/MOS-13962) : As the MOSIP system, I should be able to check the mapping of Applicant Type-Document Category Name-Document Type Name
6. [MOS-13976](https://mosipid.atlassian.net/browse/MOS-13976) : As the MOSIP system, I should be able to provide latest Masterdata to Registration Client\_Part 3

Thanks & Regards,

Amandeep Khanuja

Business Analyst

**From:** Resham Chugani   
**Sent:** Tuesday, February 19, 2019 12:42 PM  
**To:** MOSIP BA <[Mosip.Ba@mindtree.com](mailto:Mosip.Ba@mindtree.com)>  
**Cc:** Romila Mattu <[Romila.Mattu@mindtree.com](mailto:Romila.Mattu@mindtree.com)>  
**Subject:** FW: FIT-3 Sprint Cycle started in JIRA Start Date 10th Feb-2019 end 01-Mar-2019

Hi All,

Can you please advise on the plan for the extended week of FIT-3?

If we are planning to pick additional stories, then do we have the stories detailed and need customer approval?

|  |  |
| --- | --- |
| **Module** | **Comments** |
| *Kernel* | 6 Stories needs to be approved – All related to Applicant Type |
| *Pre-Registration* |  |
| *Registration Client* |  |
| *Registration Processor* |  |
| *ID-Authentication* |  |

Thanks & regards,

Resham Chugani

Business Analyst

**From:** Sudheer Sreenivasa Murthy   
**Sent:** Thursday, February 14, 2019 3:59 PM  
**To:** MOSIP BA <[Mosip.Ba@mindtree.com](mailto:Mosip.Ba@mindtree.com)>; Gayathri Krishna Kumar <[Gayathri.KrishnaKumar@mindtree.com](mailto:Gayathri.KrishnaKumar@mindtree.com)>; Shwetha Mruthyunjaya <[Shwetha.Mruthyunjaya@mindtree.com](mailto:Shwetha.Mruthyunjaya@mindtree.com)>  
**Cc:** Romila Mattu <[Romila.Mattu@mindtree.com](mailto:Romila.Mattu@mindtree.com)>; Resham Chugani <[Resham.Chugani@mindtree.com](mailto:Resham.Chugani@mindtree.com)>; Gita Vittal Rao Phutane <[Gita.Phutane@mindtree.com](mailto:Gita.Phutane@mindtree.com)>; Neethu Dhaiphule Narayan <[Neethu.Narayan@mindtree.com](mailto:Neethu.Narayan@mindtree.com)>  
**Subject:** FIT-3 Sprint Cycle started in JIRA Start Date 10th Feb-2019 end 01-Mar-2019

Hi ALL

FIT3 Sprint cycle is extended from 2 to 3 weeks in order to allow for the following activities to be completed.  This point was discussed with customer  on 12-Feb-2019:

The Scope of FIT 3

1. Integration test cases of all modules to be completed
2. Integration defects to be given highest priority for fixing
3. Instead of adding new user stories the focus should be to create simulators (reg client and IDA devices), stubs and other aids that facilitate effective integration testing
4. Since the FIT phase is extended by a week, it is expected that it does not impact the overall schedule, so do plan additional user stories that can still be taken and implemented successfully

Thanks

Sudheer.S

Cloud Program Manager-Digital Practice

**From:** Krishnan Rajagopalan <[krish@mosip.io](mailto:krish@mosip.io)>   
**Sent:** Tuesday, February 12, 2019 7:15 PM  
**To:** Romila Mattu <[Romila.Mattu@mindtree.com](mailto:Romila.Mattu@mindtree.com)>; Gita Vittal Rao Phutane <[Gita.Phutane@mindtree.com](mailto:Gita.Phutane@mindtree.com)>; Shravan Poorigali <[Shravan.Poorigali@mindtree.com](mailto:Shravan.Poorigali@mindtree.com)>; Mishra Anadi <[anadi@mosip.io](mailto:anadi@mosip.io)>; Srijoni Sen <[srijoni@mosip.io](mailto:srijoni@mosip.io)>; Ramesh Narayanan <[ramesh@mosip.io](mailto:ramesh@mosip.io)>; Resham Chugani <[Resham.Chugani@mindtree.com](mailto:Resham.Chugani@mindtree.com)>; Shrikant Karwa <[shri@mosip.io](mailto:shri@mosip.io)>; Arun Gurumurthy <[arun@mosip.io](mailto:arun@mosip.io)>; Sudheer Sreenivasa Murthy <[Sudheer.Murthy@mindtree.com](mailto:Sudheer.Murthy@mindtree.com)>; Shweta Hegde <[shweta@mosip.io](mailto:shweta@mosip.io)>; Hemant Vadher <[hemant.vadher@technoforte.co.in](mailto:hemant.vadher@technoforte.co.in)>  
**Subject:** MOSIP Status as on Feb 12, 2019 - Meeting Notes

\* This e-mail originated outside of Mindtree. Exercise caution before clicking links or opening attachments \*

**Status on Devices**

* VDM is very much needed and would be provided by the device manufacturer once we release the spec.
* VDM spec on wiki is for registration client
* RD Service spec should be separate (Auth)
* We will create a mock VDM adhering the spec (MindTree)

**MOSIP Overall Status**

* Reg processor team is creating a ABIS Middleware
* Information that we got from Morocco about CNIE and EC are good enough.   We do not need anything else.  Remove the line from MOSIP Overall Status.
* Let us do a two phase testing one with dummy ABIS and the other one with regular ABIS.  The risk has to captured
* Extractor and Minutiae Match SDK - we do not have that, Anadi will talk to Vivek.  MindTree is supposed to get it on Jan 31. Till then we can work against a stub.
* Close the entry criteria confusion between MindTree and Technoforte by next status meeting.
* Key Parameters in the dashboard should have QUALITY
* Let us have a good understand of House of Household.    What Sanjay thinks, what we think and what Morocco thinks are different.  We have to bridge the gap.
* Romila to check if IRC can be used for communication
* Priority is to fix the integration issues in FIT2 - end to end reg processor to be completed in 2-3 weeks
* Stories would be moved to next sprint with an expectation if there is a blocker should not impact billing.   This is well understood by CPU.
* Test Rig  - create separate infrastructure which should be used for nightly builds - Will be up and running next week.
* What is the additional cost that will be incurred for Static IP - Azure?
* Bring the overall SCHEDULE as a trackable item in the Reporting section of the dashboard.

**Overall Testing Status**

* On Track for Technoforte deliverables
* Reg client - lagging slightly - unable to complete few Sprint 8 tasks
* Let us look at what Zephyr has to offer from metrics point of view - Gita to share Zephyr metrics and Krishnan to see if this is good enough

**Major Risks**

* CRs added to reg client - impact on the timelines
* CRs added to Pre-Reg (multi lang support, Applicant Type,  Location Hierarchy) - impact on the timelines
* <few more were there in the dashboard>

**Key Priorities**

* Branching and Merging strategy
* Streamlining of CI/CD pipieline
* Start working on Getting started guide
* Platform Documentation TOC was reviewed.  Ramesh and Resham to work on creating a TOC.  GitBook is the tool that we will use.
* MOSIP auto deploy on a Sandbox environment  -  Shravan should help in getting it.
* Dummy simulators are key asks - Dummy CNIE, Dummy VDM,  Dummy ABIS etc
* NSDL has escalated to Sanjay that we are not communicating.  We are somehow slower than what it should be.
  + They need frozen API specs (This is high priority)

We have things that needs to be structured, put neatly and get it out.  Let us get the interfaces out as quickly as possible.

Implementation can follow.  Let us structure and release it out as it is done quickly so that we can share it to everyone.

Shravan and Ramesh to work on it and any feedback needs to be routed through Ramesh.

--

Best,

Krishnan

Consultant, MOSIP

<http://mosip.io>