## Slide 1: MOSIP - Sprint 6 Demo Dec 17th , 2018

## Slide 2: Pre Registration
MOS-814
MOS-797
As an Individual, I should be able to update a Pre-Registration: UI
As an Individual, I should be able to choose an available time slot and book an appointment: UI
As an Individual, I should be able to search Registration center :UI
MOS-978
MOS-817
As an Individual, I should be able to reschedule a booked appointment, so that I can choose the preferred time slot: UI
MOS-818
As an Individual, I should be able to cancel an appointment :UI

## Slide 3: Pre Registration
MOS-664
MOS-816
As an Individual, I should be able to choose the Registration center from the result list, and get the availability slots for the chosen day: UI
As an Individual, I should be able to reschedule a booked appointment, so that I can chose the preferred time slot
As an Individual, I should be able to choose an available time slot and book an appointment
MOS-1891
MOS-977
As MOSIP system, I should support Batch Job configuration for Pre-Registration.
MOS-665
As an Individual, I should be able to cancel an appointment
As an Individual, I should be able to choose the Registration center from the result list, and get the availability slots for the chosen day.
MOS-663

## Slide 4: Registration Client
MOS-1200/1223
MOS-1277/1367
API/UI:As a Registration Officer/MOSIP system, I should be able to download pre-registration data in real time for a specific PRID
UI:As a MOSIP registration client, I should be able to sync Policies with data store servers.
API/UI:As a Registration Officer/MOSIP system, I should be able to download pre-registration data to the client system manually
MOS-1235
MOS-1244
UI:As the MOSIP Registration Client, I should be able to sync master data with data store servers
MOS-1343
UI:As the MOSIP Registration Client, I should be able to encrypt and decrypt pre-registration packets received from the data store

## Slide 5: Registration Client(continued)
MOS-1214/1290
API:As the MOSIP Registration Client, I should perform a local duplicate check for biometrics data of an individual against the mapped registration officers' biometrics
API/UI:As the MOSIP Registration Client /MOSIP system, I should enable scan and upload of POI, POA and POR
MOS-1300
API:As the MOSIP registration Client, I should enable defaulting date of birth if only age is given
MOS-10406
UI: As a Registration Officer, I should be able to capture an individual's IRISes as per specification
MOS-1285
MOS-1342
UI: As a registration officer, I should be able to capture an individual's finger prints as per specification

## Slide 6: Registration Client(continued)
MOS-1301
MOS-1307/1310
API/UI:As the MOSIP Registration Client/MOSIP system, I should enable the supervisor to authenticate registration in case of exceptions
API:As the MOSIP Registration System, I should enable Registration Officer to authenticate each registration with password/biometrics/multi factor elements
MOS-1273/1278
API/UI: As the MOSIP Registration Client/MOSIP system, I should enable receiving a unique registration ID on completion of registration

## Slide 7
ID-Authentication
MOS-1149
As the MOSIP system, I should be able to evaluate the Individual's Fingerprint match with the corresponding Fingerprint in the Auth server
MOS-10165
Integrate Fingerprint Authentication with eKYC
MOS-1146
As the MOSIP system, I should be able to authenticate the Fingerprint of the Individual by comparing the match score of the fingerprint against threshold

## Slide 8
Registration Processor
MOS-240
As the MOSIP System, I should be able to validate the Registration Machine Details, Registration Officer Details and Registration Center Details
MOS-48
As the MOSIP system, I should be able to Verify the Documents required for an Individual based on the Type of Registration
MOS-1059
As the MOSIP system, I should be able to Verify the Biometrics against the UIN of a Parent
MOS-1079
As the MOSIP system, I should be able to Perform Demo dedupe - Part 1
MOS-1064
As the MOSIP system, I should be able to Perform Demo dedupe - Part 2

## Slide 9
Registration Processor (contd..)
MOS-1076
As the MOSIP System, I should be able to identify packets on hold, so that it can be allocated for Manual Verification
MOS-1078
As a Manual Verifier, I should have an option to change the status of a packet kept on hold
MOS-1077
As a Manual Verifier, I should be able to view a packet detail lined up for manual verification
MOS-9657
Implementing RID Validator

## Slide 10: Testing Journey so far….. Till Sprint6
Activities Complete
QA environment setup
MindMap creation
Test scenario identification
Test Data readiness - Data generator
Test scripts
Test Framework
Test Rig
Defect (Jira)
Covered Testing Activities:
Mind-Map creation
Test scenario identification
Test Data readiness - Data generator using Test Data Utility
Test scripts & Test Cases
Test Framework
QA Environment & Test Rig
Defect Validation (Jira)
Testing Artifacts Repository/Reference:
Github
Jira
Zephyr for Test Cases – Work in progress….

## Slide 11
Testing Key highlights – Sprint6
Functional
Covered the Backlog of SprintFIT1 and Sprint5 – Mindmap and Test Case Design.
FIT2 sprint grooming covering E22 and Integration Scenarios
Sprint6 - Mindmap and Test Case Design.
API Automation
Automation for Sprint5 and FIT1 backlogs
Bug fix validation for Sprint4 user stories
FIT2 Grooming- Identification of integration scenarios
TestNG design approach on triggering SOAPUI scripts
POC on modular approach on API automation
Test Data Utility
Test Data utility to generate versatile input data – covering Test data for UI fields & API
Performance
Performance Load for API’s w.r.t each module(s)

## Slide 12: API Automation Coverage
Module | TCs Automated | Defects Count | Not Automatable | API’s Covered
Kernel | 170 | 28 | 20 | Master Data Manager
Pre-Registration | 40 | 17 | 8 | Create Pre-Registration, Fetch all Applications, Retrieve all Pre-Registrations status, Discard Pre-Registration, Upload Document, Fetch Pre-Registration, documents
IDA | 134 | 15 | 15 | /identity/otp /identity/auth /identity/getOTP /ekyc
TOTAL | 344 | 60 | 43 | 

## Slide 13: Enhanced Test Rig
Existing Test Rig
Enhanced Test Rig

## Slide 14: Test Data Utility for Rest APIs
Test Data Utility Jar
Configuration property file
Mater yml file (Data Dictionary) with all the valid and invalid data for all Rest API fields

## Slide 15: Performance Updates
Released SPRINT | Module | JIRA User Story(PT) | API | PT Script | PT Script Execution | PT Report
Sprint 5 | Kernel | MOS-10571 | UIN Generator | Done | Done | Done
Sprint 5 | Kernel | MOS-10571 | Audit Manger | Done | Done | Done
Sprint 5 | Kernel | MOS-10571 | Packet Uploader | Done | Done | Done
Sprint 5 | Kernel | MOS-10571 | Generate OTP | Done | Done | Done
Sprint 5 | Kernel | MOS-10571 | Validate OTP | Done | Done | Done
Sprint 5 | IDA | MOS-10570 | Authentication-personal identity | Done | Done | Done
Sprint 5 | IDA | MOS-10570 | Generate OTP | Done | Done | Done
Sprint 5 | IDA | MOS-10570 | Authenticate-OTP | Done | Done | Done
Sprint 5 | Reg-Processor | MOS-10572 | Sync registration data | Done | Done | Done
Sprint 5 | Reg-Processor | MOS-10572 | Upload registration packet | Done | Done | Done
Sprint 5 | Reg-Processor | MOS-10572 | Registration status | Done | Done | Done

## Slide 16: Defects Status
Priority | Done - Status | In Progress - Status | To Do - Status
High | 26 | 3 | 18
Highest | 5 | 0 | 3
Medium | 24 | 11 | 26
Grand Total | 55 | 14 | 47

## Slide 17
THANK YOU